## Slide 1
CPARB
Project Review Committee
GC/CM Application for Project Approval
March 28, 2019
Ellensburg SD
New Elementary and
Mt. Stuart Elementary Project
Notes: Brian thanks PRC panel for opportunity
Present team introductions at the table.

## Slide 2
Project Team and ESD Overview
Project Overview
Why GC/CM
Project Concept Site Plan
Project Budget
Project Schedule (GC/CM/ Design/Construct)
Owner Summary
Questions and Answers
AGENDA
Notes: Brian slide

## Slide 3
PROJECT TEAM
Notes: Brian: Clear mgmt. plan and lines of communication
District is the decision maker; OAC and Integrus manage/facilities the process
Note Andrew Green from Perkins Coie;
Note % of effort on each phase of the projects

## Slide 4
ELLENSBURG SD OVERVIEW
Located in Central WA; CWU; Ag & Natural Resources
Enrollment 3,200 students
Strong Board and Community support for education
Chart: SF Inventory in Thousands
| Total SF | 10 Portables | Valley View ES | Lincoln ES | Mt. Stuart ES | Morgan MS | Ellensburg HS
 | 472591 | 17920 | 48510 | 50806 | 46644 | 110371 | 198340
Notes: Brian; BRIEF synopsis of the Eburg Community and school district

## Slide 5
PROJECT OVERVIEW
$59.5M Capital Improvement Bond Passed Nov 2018
$14.5M in State Funding Assistance
The Program
  Build new Elementary School
  Build new Mt Stuart Elementary School
  Lincoln ES modernize and new addition
Community Design Team underway
Notes: Brian: Successful Bond passage and HIGHLIGHTED TWO SCHOOLS in ONE project. Mention Lincoln to follow in the bond program.
Segue to RUSTY next slide

## Slide 6
WHY GC/CM – RCW 39.10.340
Complex scheduling, phasing and coordination
Construction at existing facility
Involvement of GC/CM critical in design phase
Complex or technical work environment
Historical significance
Heavy Civil
Notes: Rusty SLIDE

## Slide 7
$700M +/- construction forecast in Eastern and Central WA (2020-2022)
Marketing outreach to General Contractors
ESD Board modified its bond proposal based on Mt. Stuart from modernization to new construction
Program/Project Criteria for modification
  Educational programmatic opportunities
  Project scope and delivery (GC/CM & One Project new ES and new Mt. Stuart ES)
  Market conditions – GC and Subcontractor availability
  Mitigate fiscal/construction escalation risk
PROJECT OVERVIEW
Notes: Rusty Slide
Segue to STEVEN

## Slide 8
New School Site
29 Acres
Undeveloped farmland
Wetlands
Multiple ROW Stakeholders
DOE
State Parks
BPA
USACE
Ellensburg Irrigation District
City of Ellensburg
Mt Stuart ES Site
31 Acres – 18 Acres RCO
Developed/Existing School Site
Wetlands
Multiple Stakeholders
DOE
State Parks
BPA
USACE
Ellensburg Irrigation District
City of Ellensburg
PROJECT OVERVIEW
Notes: STEVEN:
Site, stakeholders, challenges, WHY GC/CM is critical in design!
SEGUE TO RUSTY IN BUDGET

## Slide 9
PROJECT BUDGET
Notes: 9
RUSTY MACC/GMP and contingencies

## Slide 10
GC/CM PROCUREMENT SCHEDULE
Notes: RUSTY – Where we are in the process and then on board w/ PRECON SVCS
SEGUE TO STEVEN ON SCHEDULE

## Slide 11
DESIGN & CONSTRUCTION SCHEDULE
Notes: CITY AHJ NOTES and CONSTRUCTION
SEGUE TO BRIAN

## Slide 12
OWNER SUMMARY
Substantial fiscal benefit to the public
Meets qualifying criteria under RCW 39.10.340
Public body has necessary experience or team
  Project knowledge and experience
  Sufficient contract admin staff & experience
  Clear management plan & logical lines of authority
  Necessary/appropriate funding & time
  Continuity of PM team with GC/CM experience
  Zero audit findings
Notes: BRIAN ; Short and sweet; hit all points, qualified team, right budget, right experience

## Slide 13
QUESTIONS & ANSWERS
Notes: Rusty: Fields Q&A time.

## Slide 14
GC/CM LESSONS LEARNED
Frequent Leadership Team meetings
  Focus on business decisions and operations
  Take the pulse of the project and team members
Increase frequency of design meetings
Model open and transparent communications
Improve issues identification and resolution responsibilities

## Slide 15
DISTRICT PM COMMITMENTS