## Slide 1: Project Review Committee
Established by CPARB per RCW 39.10.240
Review and approve GC/CM and Design-Build (D-B) projects
Certify public bodies to use GC/CM and/or D-B
PRC membership
Knowledgeable about GC/CM and D-B
Reflect membership of CPARB
Members appointed by CPARB
Serve 3 year terms
May apply for reappointment

## Slide 2: PRC Members
Members elect Chair and Vice-Chair to serve one-year term
Chair appoint members for PRC panels
Full PRC membership required for owner certifications
Project approvals require a minimum of 6 panelists Members identify need to be recused for projects or agencies with which they are affiliated
Members may bid and participate on projects in which they served on PRC panel

## Slide 3: PRC Meetings
Regular publicly-held meetings
Currently bi-monthly
Public notice required 20 days prior to meeting
Newspaper and website
Identify public body requesting certification
Identify projects requesting approval
Specify timing, location and method for public comment
Publish applications on PRC website
Provide time for public comments during meeting
Document any public comments given

## Slide 4: Public Body Certification
May apply for GC/CM, D-B or both
Certification is for 3 years
Demonstrate successful management of the procedure within past 5 years
Allows GC/CM or D-B projects > $10mil without individual PRC project approval
Allows up to 5 D-B projects $2M - $10M project cost
 Recertification - application due 3 months prior to expiration

## Slide 5: Public Body Certification
Application is reviewed by full PRC committee
PRC must determine that the public body:
Is experienced and qualified to determine which
projects are appropriate for the procedure
Is experienced and qualified to carry out the procedure (management plan, personnel, demonstrated success, resolution of audits)
PRC votes on application at the meeting
PRC notifies public body within 10 days
PRC may revoke certification

## Slide 6: Project Approval
Application is reviewed by panel (6-8 members)
Applicant must demonstrate:
Substantial fiscal benefit over traditional procedures
Project meets requirements of RCW 39.10
Experience and qualifications of the project team to undertake the procedure
Resolution of audit findings
PRC votes on application at the meeting
PRC notifies public body within 10 days
Project is deemed approved if PRC fails to meet
within 60 days of application

## Slide 7: Project Approval – Keys to Success
Build PRC application and meeting into schedule
PRC meets 4th Thursdays of odd months
Applications due first business day of meeting month
Provide a thorough and responsive application
Review application archives on PRC website
Provide written responses to PRC panel questions before the meeting
Try to attend a PRC meeting in advance of application

## Slide 8: Project Approval – Keys to Success
At the meeting, focus on two things:
How does your project qualify for the GC/CM or D-B
procedure under RCW 39.10?
Highlight the experience and qualifications of your project team to demonstrate public body ability to successfully deliver the project with the requested GC/CM or D-B procedure. (If owner’s staff lacks specific expertise, consider outside consultants to provide expertise)

## Slide 9: More About the PRC
Visit the PRC website http://www.des.wa.gov/about/Committees/CPA RB/PRC
PRC meetings
4th Thursdays of odd months
Northwest Carpenters Facility, Kent
PRC administrative support provided by
Washington Department of Enterprise Services